## Slide 1: [INSERT WEBINAR TITLE]
WEBINAR TITLE | THE POWER OF COLLABORATIVE PLANNING FOR PROJECT SUCCESS
PRESENTER | Karinne Zeringota – Co-Founder & Director Fawzi Nashat – Co-Founder & Director
ORGANISATION | Think Logic
DATE | 24th October 2024

## Slide 2
Overview
What are your Project Challenges?
What is Collaborative Planning
Why Collaborative Planning & Who should be involved
What’s the best way to start?
Case study/Best Practices
1
2
3
4
5
Overview

## Slide 3
What are your Project Challenges?
DELAYS
OVERBUDGET
COMMUNICATION ISSUES
LOGISTICS INEFFICIENT
RE-WORK
SAFETY ISSUES
DESIGN CHANGES
LACK OF PRODUCTIVITY
MATERIAL DELIVERY
"We’re constantly behind schedule because of delays in material delivery."
"Subcontractors don’t communicate properly, and it causes rework."
"Safety protocols are not being followed consistently on-site."
”Site logistics and material storage are a mess."
"Frequent design changes are disrupting our workflow and driving up costs."
"Every day it feels like we’re struggling to keep up – crews are moving too slowly, and we're missing daily targets."
"Communication on-site is a mess – no one seems to be on the same page, and it’s causing constant mix-ups."

## Slide 4
Is a collaborative scheduling technique used in project management, particularly in construction and manufacturing industries
Involves stakeholders from various roles and disciplines coming together to plan the project. This collaboration encourages communication, coordination, and alignment of goals among team members.
What Is Collaborative Planning ?

## Slide 5
Why Collaborative Planning?
Emphasizes:
Control
Performance
Value
Delivery

## Slide 6
Who Should Be Involved?
ON SITE
OFF SITE
04
01
03
02
01
02
03
04
Architects and Designers
Engineers & Technicians
Safety Officers
Subcontractors
Site Supervisor
Project Manager
Clients/Owners
Suppliers and Vendors

## Slide 7
What’s the best way to start?

## Slide 8
Clear Vision, WBS and Goals

## Slide 9
Set up Schedule

## Slide 10
Elaborate Story Board

## Slide 11
Execution on Site – Meeting

## Slide 12
Benefits of Collaborative Planning
Benefits of Collaborative Planning
01
02
03
04
05
06
07
7
Better Resource Management
Enhanced Client Satisfaction
Faster Decision-Making
Improved Communication
Efficiency and Productivity
Mitigation of Risks
Less Errors and Rework

## Slide 13
Case Study

## Slide 14
MONTH 1 | MONTH 2 | MONTH 3 | MONTH 4 | MONTH 5 | MONTH 6 | MONTH 7 | MONTH 8 | MONTH 9 | MONTH 10 | MONTH 11 | MONTH 12 | MONTH 13 | MONTH 14 | MONTH 15 | MONTH 16
SUBSTRUCT
START
SUBSTRUCT
FINISH
STEEL WORK
START
STEEL WORK
FINISH
ROOFING & CLADDING
START
ROOFING & CLADDING
FINISH
FLOOR SLAB
START
FLOOR SLAB
FINISH
MECH INSTALL
START
MECH INSTALL
FINISH
ELEC INSTALL
START
ELECT INSTALL
FINISH
EXT. GEN TX
START
EXT. GEN TX
FINISH
ARCH. INSTALL
START
ARCH. INSTALL
FINISH
ELEC.ROOM INSTALL
START
ELEC.ROOM INSTALL
FINISH
PRE-COMMISS
START
HANDOVER
RED TAG
YELLOW
TAG
GREEN
TAG